Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 04 April 2026 |
| --- | --- |
| Team ID | SWTID-2026-3454 |
| Project Name | Automating Employee Data |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Epic | USN | User Story / Task | SP | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Import (Epic 1) | USN-1 | As an admin, I can prepare an external employee data file (Excel/CSV/XML) containing Name, Email, Department, Manager, and Manager's Email. | 2 | High | Hema V, KAVIYARASAN K |
| Sprint-1 |  | USN-2 | As an admin, I can load the employee data file into ServiceNow using Import Sets and create a staging table. | 1 | High |  |
| Sprint-1 | Transform & Mapping (Epic 2) | USN-3 | As an admin, I can create a Transform Map to map staging table fields to the User (sys_user) table. | 3 | High | Hema V, KAVIYARASAN K |
| Sprint-1 |  | USN-4 | As an admin, I can configure the Manager reference field mapping within the Transform Map to correctly link manager records. | 3 | High |  |
| Sprint-1 |  | USN-5 | As an admin, I can execute the transform and validate that employee records are correctly inserted into the User (sys_user) table. | 3 | High |  |
| Sprint-2 | Form Config (Epic 3) | USN-6 | As an admin, I can configure the Incident form using dot walking to display Assigned To Department on the form. | 2 | Medium | Hema V, KAVIYARASAN K |
| Sprint-2 |  | USN-7 | As an admin, I can configure dot walking on the Incident form to display Assigned To Email and Manager information directly. | 2 | Medium |  |
| Sprint-2 | Dictionary Override (Epic 4) | USN-8 | As an admin, I can use Dictionary Override to change the default Priority value for the Incident table without affecting other Task child tables. | 3 | Medium | Hema V, KAVIYARASAN K |
| Sprint-2 | Testing & Validation (Epic 5) | USN-9 | As an admin, I can test the complete setup by assigning incidents to imported users and confirming manager details display correctly. | 3 | High | Hema V, KAVIYARASAN K |
| Sprint-2 |  | USN-10 | As an admin, I can verify that the Priority field defaults to the overridden value when a new Incident is created. | 2 | High |  |

Sprint 1 Total Story Points = 2 + 1 + 3 + 3 + 3 = 12        Sprint 2 Total Story Points = 2 + 2 + 3 + 3 + 2 = 12        Total Story Points = 24

Project Planning Phase

Project Tracker, Velocity & Burndown Chart

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 04 Apr 2026 | 09 Apr 2026 | 12 | 09 Apr 2026 |
| Sprint-2 | 12 | 6 Days | 11 Apr 2026 | 16 Apr 2026 |  |  |

Velocity:

The team completed 2 sprints with 12 story points each. Velocity is calculated as Total Story Points Completed / Number of Sprints.

Velocity  =  Total Story Points Completed / Number of Sprints  =  24 / 2  =  12 Story Points per Sprint

Burndown Chart:

A burndown chart is a graphical representation of work remaining versus time. It tracks how quickly the team is completing story points each day of the sprint, helping identify if the team is on track to complete all planned work by the sprint end date.

| Day | Sprint-1 Remaining SP | Sprint-2 Remaining SP (Ideal) |
| --- | --- | --- |
| Day 0 (Start) | 12 | 12 |
| Day 1 | 10 | 10 |
| Day 2 | 8 | 8 |
| Day 3 | 6 | 6 |
| Day 4 | 4 | 4 |
| Day 5 | 2 | 2 |
| Day 6 (End) | 0 | 0 |

Sprint-1 achieved full burndown (12/12 story points completed). Sprint-2 ideal trajectory shown for reference. The burndown confirms a team velocity of 12 story points per sprint.

References:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts